BIOAUTH  |  MM BUSINESS

Biometric Authentication Platform

Gap Analysis

Gaps, ambiguities and inconsistencies in the source specifications

Findings and recommendations across the eight use-case documents

| Document Type | Gap Analysis |
| --- | --- |
| Version | 1.0 (Draft) |
| Status | For Review |
| Date | 24 July 2026 |
| Prepared By | Business Analysis Team |
| Traces to | BRD, FRD, Business Rules v1.0 |

# Table of Contents

# 1. Introduction

## 1.1 Purpose

This Gap Analysis identifies gaps, ambiguities, inconsistencies and missing information found when consolidating the eight source use-case documents into the BRD, FRD and Business Rules. Each finding includes an impact assessment, a severity rating and a recommended action. The analysis is a current-state (as-documented) versus required-state comparison; it does not assess an existing implementation.

## 1.2 Method

- Each source document was read and its use cases mapped to functional modules.

- Requirements were compared across documents to surface duplication, contradiction and missing coverage.

- Every rule and requirement that depended on an unspecified value or undefined term was flagged.

- Findings were rated by severity and grouped by category.

## 1.3 Severity scale

| Severity | Meaning |
| --- | --- |
| High | Blocks build/decision, creates security/compliance/UX risk, or contains a contradiction that must be resolved before design. |
| Medium | Should be resolved before the affected module is built; workable assumptions exist but need confirmation. |
| Low | Documentation/consistency issue; low functional risk but should be tidied for clarity. |

# 2. Findings

## 2.1 Consistency & document hygiene

| Gap ID | Finding | Impact | Severity | Recommendation |
| --- | --- | --- | --- | --- |
| GAP-01 | Duplicate use-case IDs: two use cases are numbered UC_FA_006 (Failed Face Authentication and User Without Face Enrollment). | Traceability breaks; the wrong flow may be built or tested. | Medium | Renumber to unique IDs; keep both scenarios (both are captured as FR-FA-05 and FR-FA-06). |
| GAP-02 | The voice-enrollment file uses UC_AE_005/006 IDs for voice content, colliding with Agent Experience UC_AE_005/006. | Cross-document references are ambiguous. | Medium | Adopt a single ID namespace per module (e.g. UC_VE_005) and re-reference. |
| GAP-03 | Inconsistent ID formatting (UC_BU_001 vs UC_BU\_ 005, spacing around underscores). | Search/automation and traceability tooling may miss references. | Low | Normalise all IDs to one pattern. |
| GAP-04 | Two overlapping Agent Experience documents describe similar flows at different levels of detail with different numbering. | Risk of divergent requirements. | Medium | Consolidate into one canonical Agent Experience specification. |

## 2.2 Contradictions between documents

| Gap ID | Finding | Impact | Severity | Recommendation |
| --- | --- | --- | --- | --- |
| GAP-05 | Non-enrolled user, failed verification: Agent Experience (UC_AE_006) triggers enrollment and proceeds, while the Agent Experience Use Case doc says BioAuth is “unavailable due to lack of enrollment”. | Opposite behaviours for the same scenario. | High | Decide the canonical behaviour (enroll-then-proceed vs decline) and specify explicitly. |
| GAP-06 | Face authentication failure: some flows terminate the chat (UC_FA_006/UC_FE_004) while retry is allowed elsewhere (UC_FA_008) with no defined attempt limit before termination. | Inconsistent user experience and security posture. | High | Define the exact retry count and the terminate-vs-retry sequence. |
| GAP-07 | “Fingerprint” is mentioned as a biometric (Agent Experience Use Case UC_AE_001/003) although scope is voice and face only. | Scope confusion; possible expectation of an unsupported modality. | Medium | Remove fingerprint references or add it to scope explicitly. |
| GAP-08 | Voice enrollment for a new user has two flows: one where the phone number is not recognised at all (UC_VA_001) and one where it is recognised but has no account (UC_VA_002); the trigger difference and precedence are unclear. | Ambiguous branching logic. | Medium | Clarify the decision tree for recognised vs matched phone numbers. |

## 2.3 Undefined values & thresholds

| Gap ID | Finding | Impact | Severity | Recommendation |
| --- | --- | --- | --- | --- |
| GAP-09 | No biometric match confidence threshold is defined for voice or face matching. | Cannot determine match/non-match boundary; affects fraud and false-reject rates. | High | Define acceptance thresholds and tuning process with the BioAuth vendor. |
| GAP-10 | “Multiple attempts” / “repeatedly” verification failures are referenced but no maximum retry count is defined (voice, face, alternative methods). | Escalation timing is undefined; inconsistent handling. | High | Specify retry limits per channel and method. |
| GAP-11 | OTP length, format, delivery channel priority and expiry are not specified. | Security and UX gaps in enrollment/identifier flows. | Medium | Define OTP policy (length, validity, resend, lockout). |
| GAP-12 | Health/uptime alert thresholds that trigger MM Admin notifications are undefined. | Notifications cannot be configured deterministically. | Medium | Define thresholds per metric (uptime %, error rate, latency). |
| GAP-13 | No target verification time or uptime SLA; reports flag contacts over 30s but no target is stated. | Performance/availability cannot be measured against a target. | Medium | Set NFR targets (see FRD NFR-01, NFR-02). |
| GAP-14 | “Trust levels” configurable by MM Admin are referenced but never enumerated or defined. | Configuration module cannot be built without the level definitions. | High | Define the discrete trust levels and their effects. |
| GAP-15 | Criteria for a “high-security transaction” requiring BioAuth are not defined. | Cannot implement conditional BioAuth requirement. | Medium | Define the transaction/risk criteria. |

## 2.4 Security, privacy & compliance

| Gap ID | Finding | Impact | Severity | Recommendation |
| --- | --- | --- | --- | --- |
| GAP-16 | No liveness / anti-spoofing (presentation-attack) requirement is stated for voice or face capture. | Biometric flows may be bypassed with recordings/photos. | High | Add explicit liveness-detection requirements. |
| GAP-17 | Applicable biometric-data privacy regulations (e.g. consent wording, retention limits, jurisdiction) are not identified. | Legal/compliance exposure. | High | Confirm regulatory scope and derive consent, retention and deletion requirements. |
| GAP-18 | Biometric data retention period (before/after account or record deletion, and for logs) is unspecified. | Non-compliant retention risk. | Medium | Define retention and purge schedule. |
| GAP-19 | Role-based access to reports, admin config and deletion is implied but not specified (which roles can do what). | Over-privileged access risk. | Medium | Define an access-control/RBAC matrix. |
| GAP-20 | PresentID identity-verification integration is mentioned once (UC_AE_006) with no defined data, flow, or fallback. | Integration cannot be designed. | Medium | Specify the PresentID data exchange, triggers and error handling. |

## 2.5 Functional coverage gaps

| Gap ID | Finding | Impact | Severity | Recommendation |
| --- | --- | --- | --- | --- |
| GAP-21 | Reporting use cases specify main flows only; error/empty-data/permission-denied flows are largely absent. | Undefined behaviour when data is missing or access is denied. | Medium | Add alternate/exception flows for each report. |
| GAP-22 | Notification behaviour when an alert is not acknowledged (re-notify, escalate) is not defined. | Critical alerts could be missed. | Medium | Define acknowledgment SLAs and escalation. |
| GAP-23 | No accessibility requirements for enrollment/verification (e.g. users unable to provide voice or face samples). | Exclusion and possible compliance issues. | Medium | Define accessible alternative verification paths. |
| GAP-24 | Localization / language handling for prompts and messages is not addressed. | Limits multi-region rollout. | Low | Confirm supported languages and prompt localisation. |
| GAP-25 | Behaviour when a device lacks a microphone/camera, or capture fails mid-session, is only partially covered (voice technical failure exists; chat/camera failure does not). | Unhandled failure paths. | Medium | Add device-capability and capture-failure handling for chat/face. |
| GAP-26 | Handling of consent withdrawal (as opposed to biometric deletion) during an active session is not described. | Unclear behaviour if a user revokes consent mid-flow. | Low | Define consent-withdrawal handling. |
| GAP-27 | Manual Review Team process, tooling and SLAs are referenced but not specified. | Escalation outcomes are undefined. | Medium | Define the manual review workflow and turnaround. |

## 2.6 Data & reporting definitions

| Gap ID | Finding | Impact | Severity | Recommendation |
| --- | --- | --- | --- | --- |
| GAP-28 | “Error codes” and their categorisation are referenced across reports but no code list/taxonomy is provided. | Failure-reason reporting cannot be standardised. | Medium | Publish a standardised error-code catalogue. |
| GAP-29 | Optional report fields (Agent ID, failure reason, user location) are listed as “suggestions”; inclusion is undecided. | Report scope ambiguity. | Low | Confirm which optional fields are in scope and any privacy constraints on location. |
| GAP-30 | NPS collection mechanism, timing and survey source are not specified, though multiple NPS reports are required. | NPS reports have no defined data source. | Medium | Define NPS capture (when, how, from whom). |

# 3. Summary of Findings

A total of 30 findings were identified. The distribution by severity is shown below. High-severity items should be resolved before the affected modules are designed.

| Severity | Count | Representative items |
| --- | --- | --- |
| High | 8 | GAP-05, 06, 09, 10, 14, 16, 17 (and consent/spoofing risks) |
| Medium | 17 | Numbering, thresholds, PresentID, RBAC, error flows, manual review |
| Low | 5 | Formatting, localization, optional fields, consent withdrawal |

## 3.1 Recommended resolution sequence

- Resolve the two behavioural contradictions (GAP-05, GAP-06) — these change core flows.

- Fix definitions blocking build: match thresholds, retry limits, trust levels (GAP-09, GAP-10, GAP-14).

- Confirm privacy/compliance scope and add liveness (GAP-16, GAP-17, GAP-18).

- Specify PresentID integration and RBAC (GAP-20, GAP-19).

- Backfill error/exception flows, notification escalation, accessibility and error-code taxonomy.

- Tidy numbering and documentation consistency for maintainability.